# Software Testing LO4

Samad Ali

This document evaluates the testing procedures implemented for the ILP medical drone delivery system. I will identify gaps in the current strategy, establish target benchmarks based on requirements set previously, and outline the steps needed for the service to be production ready.

4.1 Identifying gaps and omissions in the testing process

While the testing suite had a 100% pass rate for the implemented tests, there were some limitations that prevent the system from being considered production ready. As this is a medical service, it’s important to be secure and safe.

Current gaps and omissions

While the current testing process is rigorous for core logic, there are several omissions:

Unit Testing

- Unit tests for PathService primarily use simple square polygons. There is a gap in testing complex shapes, e.g. ‘U-shaped’ or concave shapes. In these scenarios, it’s possible the A* algorithm could get stuck in a dead-end within the shape. This requires more exhaustive exploration than is currently being tested for.

- Precision, Pythagorean triples were used for distance tests, but we have not fully tested the impact of floating-point precision errors over extremely long flight paths. With thousands of nodes the precision error could build up, causing drone location to be inaccurate, potentially delivering to the wrong location or entering a no-fly zone.

- DroneService and FlightService do not have 100% code coverage.

Integration Testing

- Network latency, as identified in LO3, the integration tests relied on local mocks. This left a gap in simulation of network jitter or latency from the external ILP service. In a real-world scenario, this latency could cause responses to exceed the 30 second limit.

- Partial schema drift handling, while DataTransferObjectTest.java includes testUnknownFieldsAreIgnored, confirming that the system can handle when additional fields are added (additive schema drift), there is a gap for subtractive drift or type mismatches. Missing mandatory fields, or changes to data type, could cause NullPointerExceptions or JsonMappingExceptions and should be tested for.

System Testing

- The system was tested sequentially, but we should also test how the DroneService behaves if multiple calcDeliveryPath requests occur simultaneously as this may cause issues.

- Stress test scalability. I only confirmed performance for a batch of 20 orders, there is a gap in validating the system for large influxes of orders, e.g. 100+ orders. This is necessary to ensure we meet R3 (Performance and robustness).

4.2 Identifying Target Coverage and Performance Levels

To ensure the drone service is ready for deployment we will establish some target benchmarks:

- Logical Coverage, 100% for CalculationService (mathematical foundation) and a minimum of 95% for DroneService, PathService and FlightService. (ideally 100%)

- Safety, 0% tolerance for intersections with no-fly zones over large samples of over 1000 flights, using a range of no-fly zones with different complexities.

- Performance, processing time for calculations should always be under 30 seconds.

- Robustness, system should not crash and remain functional under network latency, packet loss, external errors and internal exceptions.

4.3 Discussion of Current Testing vs. Target Levels

I will compare the results from LO3 against these targets to see how close the current system is to being production ready.

- Coverage, the 100% target was achieved for CalculationService, as well as PathService. However, DroneService and FlightService both sit around 70% line coverage. This means that we are currently falling short of the 95% minimum target, this is mainly due to certain methods missing from testing, and error-handling branches not being triggered.

- Safety, all our unit tests for no-fly zone intersections passed correctly, but there was not enough to cover our benchmarks (just a few manually written tests, nowhere close to the 1000+ flights suggested).

- Performance, the system achieved a runtime of 14.2s for a 20 order batch, this within our allowed time and provides a safe buffer, but we should test with larger batches.

- Robustness, the system meets the 100% survival rate for simulated 500 errors, which validates the defensive logic in DroneService. However, as noted in integration omissions, the current testing does not cover errors from packet loss or network jitter.

4.4 Discussion of Necessary Steps to Achieve Target Levels

To bridge the gap between our current testing levels and target levels we should make the following improvements:

- Automated generator, we should develop a script to generate thousands of random delivery locations and no-fly zones (including more complex shapes). This provides more test data to guarantee safety. A Monte Carlo simulation could be used to reach the target of 1000 tests for the safety benchmark.

- Additional unit tests should be added for complete code coverage in DroneService and FlightService, ensuring all branches are explored and all methods tested.

- Scalable stress test, we could use a tool like JMeter to simulate the influx of 100+ orders, necessary for the R3 requirement to be met for the production ready service as it’s currently met for single user batches.

- Network emulation, use something which will inject artificial latency, packet loss, or network jitter into the environment. This allows the system to be tested against the "Lack of network latency simulation" limitation identified in the final LO3 report and ensures R3 is met even with poor connectivity.

Overall Summary

The evaluation demonstrates the project’s strong mathematical and functional core, with a 100% code coverage in CalculationService and PathService. However, to improve this, we should move from manual/scripted testing to statistical tests, with automated fault injection. By implementing randomised testing and network emulation, the system can be tested for the reliability necessary for a medical drone delivery service.